## Slide 1: Valorisation: getting added value from projects
Elli Georgiadou
Middlesex University
School of Science and Technology

## Slide 2: Outline
VALO project
Quality : Assurance, Control, Improvement
Questions to address
Quality Framework (InCISIV)
Evaluation
Measurement
Conclusion

## Slide 3: The VALO Project
The emphasis is on optimising the value of a project and on boosting its impact
The general aim of the project:
“To create a new certified Valorisation Expert profession adding to the 27 existing certifications in the European Certification and Qualification Association (ECQA)”

## Slide 4: What is quality?
What ‘quality’ actually means will depend on the outputs the project is creating, but is generally related to:
Fitness for purpose (generally means it ‘does what it says on the tin’)
Adherence to relevant standards and specifications (e.g. to ensure interoperability and accessibility)
Use of best practice methods and techniques for development
[JISC]

## Slide 5: Quality Assurance and Quality Evaluation
Quality Assurance (QA) is the instrument to make outcomes transparent, measurable and trustworthyby all stakeholders
Quality Evaluation the instrument to promote improvement of outcomes

## Slide 6: Quality Plan
Setting stakeholder expectations, (specified in application and revisited at kick off)
Reaching a common understanding across the consortium of project details (achieved at kick-off)
Building a project schedule (outlined in application and agreed at kick off)
Understanding the risks of the project to the organization and how it related to other initiatives already underway (on-going)
Controlling it during its duration and ending the project (on going)

## Slide 7: ‘Simple’ Questions
What are we doing right?,
What are we doing wrong?
What are the priorities?
What are the constraints and resource requirements?
Who is responsible for what?
Why are they simple?

## Slide 8: Not so simple questions
How are we to achieve project objectives?
How do we know we achieved our objectives?
How do we evaluate outcomes?
How do we proceed from here?

## Slide 9: Porject Quality Plan Purpose
  Quality Plan Processes
  Project Overview
  Quality Standards
  Quality Tools
  Quality Manager’s Responsibilities
Project Quality Assurance
  Quality Assurance Procedures
  Project Monitoring Processes
  Project In-Process Quality Monitoring

## Slide 10: Quality Control and Audits
PROJECT QUALITY CONTROL
  Project Deliverables
  Project Quality Control Procedures
  Project Deliverables Test & Acceptance Process
  Project Deliverables Acceptance Criteria
PROJECT AUDITS & QUALITY REVIEWS
MANAGEMENT ESCALATION PLAN
QUALITY Team ROLES & RESPONSIBILITIES
QUALITY PLAN AUDIT LOG
QUALITY PLAN APPROVALS

## Slide 11: An example of quality plan framework
The Planner (suggested by 6sGMA FOR EXAMPLE) follows the : Define, Measure, Analyze, Improve, Control, (DMAIC) Six Sigma format for process improvement, and enables organisations to take a project management approach to a Six Sigma roll-out.

## Slide 12: The PDCA Cycle

## Slide 13: The InCISIV Process Model
InCISIV with embedded PCDA
planning the quality strategy
allowing for agility /response to
  changes
repeated reviewing
of the project progress
and quality of deliverables
+
Evaluation

## Slide 14: InCISIV : QUALITY PLAN Innovate
Innovate – the initial idea
P – Planning the project (see application
D – Submission of the proposal, its evaluation and approval (by the EU and National bodies)
C - Reconsideration of approved project and contract
A - Adjustment, allocation of tasks
Evaluation and Acceptance criteria: EU/Leonardo thematic priorities and requirements
Deliverables / Outputs
    finished with estimated time and cost
    Satisfying stakeholder requirements
    Measurable

## Slide 15: InCISIV : QUALITY PLAN Communicate
P – Planning the project Communication, Training, Marketing Activities
D – Allocate and Carry Out Activities
C - Reconsideration of approved project and contract
A - Adjustment, allocation of tasks
Evaluation and Acceptance criteria:
Deliverables / Outputs
    finished with estimated time and cost
    Satisfying stakeholder requirements
    Measurable

## Slide 16: InCISIV : QUALITY PLAN Implement
P – Planning the Implementation Activities
D – Allocate and Carry Out Activities (materials, exams etc)
C - Evaluate Outputs, Revisit and adjust process if necessary
A - Improve Outputs
Evaluation and Acceptance criteria:
Deliverables / Outputs
    finished with estimated time and cost
    Satisfying stakeholder requirements
    Measurable

## Slide 17: InCISIV : QUALITY PLAN Sustain
P – Plan Sustainability Activities
D – Allocate and Carry Out Activities (dissemination, conferences, workshops, certification, on-going updates of database)
C - Evaluate Outcomes (benefits)
A - Improve Outputs
Evaluation and Acceptance criteria:
Deliverables / Outputs
    finished with estimated time and cost
    Satisfying stakeholder requirements
    Measurable Outcomes and Outputs

## Slide 18: InCISIV : QUALITY PLAN Improve
P – Plan Improvement Activities
D – Carry out activities
C - Evaluate Outcomes (benefits)
A - Improve Outputs
Evaluation and Acceptance criteria:
Deliverables / Outputs
    finished with estimated time and cost
    Satisfying stakeholder requirements
    Measurable Outcomes and Outputs

## Slide 19: InCISIV: QUALITY PLAN Valorise
P – Plan Valorisation Activities
D – Carry out activities
C - Evaluate Outcomes (benefits)
A - Improve Outputs and Activities
Evaluation and Acceptance criteria:
Deliverables / Outputs
    finished with estimated time and cost
    Satisfying stakeholder requirements
    Measurable Outcomes and Outputs

## Slide 20: InCISIVE : QUALITY PLAN Evaluate
Measurable outputs
Measurable outcomes
Sustainable project

## Slide 21: Effective Communication
Effective communication (these days using ICTs) maximises the opportunities for dissemination,
exploitation and
value gains emanating from innovation
Sustainability beyond the end of the project ? -VALO is seeking the answer

## Slide 22: Information Systems and Effective Communication
Effective communication must be perceived as useful by the recipient
Characteristics of effective communication are the same as the desirable characteristics of Information Systems (Georgiadou, 1997) TRACE i.e.
Timeliness,
Relevance
Accuracy
Cost-
Effectiveness
Additionally the recipient of a piece of communication expects understandability and usefulness
Value is the benefit or perceived/expected benefit

## Slide 23: Measurement
Measurements of quality and effectiveness of valorisation activities, as well as assessment of the impact of results and of valorisation actions;
these themes will be brought together in an innovation training environment that combines technological and business knowledge

## Slide 24
Conclusion
Quality Assurance Plan (process)
Quality Control Plan (targets)
Use templates and tools
Quality and Risk management plan templates
Ensure that the deliverables produced (outputs) satisfy stakeholder requirements
Quality control and quality assurance activities assure that the quality targets are met

## Slide 25: Thank You
Any Questions?
E.georgiadou@mdx.ac.uk